## Slide 1: SecurePubSub Project Final presentation
14-01-2025
Initial goals and requirements
Outline

## Slide 2: SecurePubSub Project Final presentation
14-01-2025
Initial goals and requirements
Outline

## Slide 3: SecurePubSub Project Final presentation
14-01-2025
The Process Timeline
Outline

## Slide 4: SecurePubSub Project Final presentation
14-01-2025
The results obtained
Outline

## Slide 5: SecurePubSub Project Final presentation
14-01-2025
Lessons learnt
Outline

## Slide 6: SecurePubSub Project Final presentation
14-01-2025
Project demo
Outline

## Slide 7: The OPC UA Technology

## Slide 8: The OPC UA Technology
23.01 °C
20.12045 °C

## Slide 9: The OPC UA Technology
20.12045 °C
23.01 °C

## Slide 10: The security layer
Publishers
Subscriber
Multicast IP
SKS Server

## Slide 11: Initial Goals and Requirements

## Slide 12
Recovery mechanism SKS
XML configuration

## Slide 13
RTT
tool
Recovery mechanism SKS
XML configuration

## Slide 14
RTT
tool
Recovery mechanism SKS
XML configuration

## Slide 15: The Process Timeline

## Slide 16: Sprint #0
2024-10-07
2024-10-13
First zero meeting
First meeting with customer
Getting to know each other
2024-10-14
2024-10-27
Studying the OPC UA technology
Setting up environment (GH, CICD)
Familiarise with SCRUM practice
Sprint #1

## Slide 17: Sprint #0
2024-10-07
2024-10-13
First zero meeting
First meeting with customer
Getting to know each other
2024-10-14
2024-10-27
Studying the OPC UA technology
Setting up environment (GH, CICD)
Familiarise with SCRUM practice
Sprint #1
Completed documentation (v1)
Backlog refinement
Completed SKS recovery mechanism
Sprint #2
2024-10-28
2024-11-10

## Slide 18
2024-10-14
2024-10-27
Studying the OPC UA technology
Setting up environment (GH, CICD)
Familiarise with SCRUM practice
Sprint #1
Completed documentation (v1)
Backlog refinement
Completed SKS recovery mechanism
Sprint #2
2024-10-28
2024-11-10
Late sprint planning
Completed configuration Publisher
Backlog refinement
Sprint #3
2024-11-11
2024-11-24

## Slide 19
Completed documentation (v1)
Backlog refinement
Completed SKS recovery mechanism
Sprint #2
2024-10-28
2024-11-10
Late sprint planning
Completed configuration Publisher
Backlog refinement
Sprint #3
2024-11-11
2024-11-24
Adjusted sprint planning
Completed configuration Subscriber and SKS (complete architecture deployment)
Beta prototype presented
Sprint #4
2024-11-25
2024-12-08

## Slide 20
Late sprint planning
Completed configuration Publisher
Backlog refinement
Sprint #3
2024-11-11
2024-11-24
Adjusted sprint planning
Completed configuration Subscriber and SKS (complete architecture deployment)
Beta prototype presented
Sprint #4
2024-11-25
2024-12-08
New document versions
Completed RTT development
Acceptance test plan
Sprint #5
2024-12-09
2024-12-22

## Slide 21
Adjusted sprint planning
Completed configuration Subscriber and SKS (complete architecture deployment)
Beta prototype presented
Sprint #4
2024-11-25
2024-12-08
New document versions
Completed RTT development
Acceptance test plan
Sprint #5
2024-12-09
2024-12-22
Sprint #6
2024-12-23
2025-01-05
Implemented certificate trust-list (new customer requirement)
Completed Acceptance Tests (successfully)
Aligning documentation

## Slide 22
New document versions
Completed RTT development
Acceptance test plan
Sprint #5
2024-12-09
2024-12-22
Implemented certificate trust-list (new customer requirement)
Completed Acceptance Tests (successfully)
Aligning documentation
Sprint #6
2024-12-23
2025-01-05
FINAL PRESENTATION
&
CUSTOMER DELIVERY

## Slide 23
Sprint #7
FINAL PRESENTATION
&
CUSTOMER DELIVERY

## Slide 24: Verification and Validation
Unit Tests with Gtest throughout the entire development process
Integration Tests with Gtest following a bottom-up approach
Acceptance Test Plan covering 100% of initial requirements
All tests passed successfully
Chart: Tests
| Passed
Sales | 8.2

## Slide 25: Skills acquired

## Slide 26: Some team lessons learnt
Building trust is fundamental
to achieve big goals together
Every team member brings different innate skills to the team
Continuous communication is
essential in large teams
Git will always have your
back, no matter what
When time is scarse, it is
necessary to cut on
useless details

## Slide 27: Some team lessons learnt
Building trust is fundamental
to achieve big goals together
Continuous communication is
essential in large teams
Git will always have your
back, no matter what
When time is scarse, it is
necessary to cut on
useless details
Every team member brings different innate skills to the team

## Slide 28: Some team lessons learnt
Building trust is fundamental
to achieve big goals together
Continuous communication is
essential in large teams
Git will always have your
back, no matter what
When time is scarse, it is
necessary to cut on
useless details
Every team member brings different innate skills to the team

## Slide 29: Some team lessons learnt
Continuous communication is
essential in large teams
Git will always have your
back, no matter what
When time is scarse, it is
necessary to cut on
useless details
Every team member brings different innate skills to the team
Building trust is fundamental
to achieve big goals together

## Slide 30: Some team lessons learnt
Continuous communication is
essential in large teams
Git will always have your
back, no matter what
Every team member brings different innate skills to the team
Building trust is fundamental
to achieve big goals together
When time is scarse, it is
necessary to cut on
useless details

## Slide 31: Some team lessons learnt
Git will always have your
back, no matter what
Every team member brings different innate skills to the team
Building trust is fundamental
to achieve big goals together
When time is scarse, it is
necessary to cut on
useless details
Continuous communication is
essential in large teams

## Slide 32: Product Demo

## Slide 33: Deployment – 1 Simple Setup
Publisher
Subscriber
Multicast IP
SKS Server

## Slide 34: Deployment – 2 Increment & Decrement
Publisher
Subscriber
Multicast IP
SKS Server

## Slide 35: Deployment – 3 Complex Architecture
Publishers
Subscribers
Multicast IP
SKS Server